6/24/2020

Report Prepared By

| Sustainable Research and Consultancy (SRC) Ltd. H# 28, Level 2, Kawran Bazar, Dhaka-1215. Mobile: +88 01711 459 532 Email: srcl.group.bd@gmail.com Web Email: md@srclbd.com |  |
| --- | --- |

Department of Public Library - Library Building

Feasibility Study

on

“Coordinated Complex of Department of Public Libraries (DPL) and National Museum”

Report Submitted To

| Md. Mahabubur Rahman Executive Engineer Dhaka PWD Division-4 Executive Engineer Office Public Works Department Ministry of Housing and Public Works Peoples Republic of Bangladesh. |  |
| --- | --- |

Abu Jubayer

[company name]

Source: 23.06.2020/2407

Date: 24.06.2020

To

Md. Mahabubur Rahman

Executive Engineer

Dhaka PWD Division-4

Executive Engineer Office

Public Works Department

Ministry of Housing and Public Works

Peoples Republic of Bangladesh.

Subject: Submission of “Feasibility Study on Coordinated Complex of Department of Public Libraries (DPL) and National Museum” - Department of Public Library-Library Building”.

Dear Sir,

According to letter source 23.07.2020/2407, the “Feasibility Study on Coordinated Complex of Department of Public Libraries (DPL) and National Museum” - Department of Public Library-Library Building” is submitted for your ready reference.

According to the Terms of Reference (ToR) all subjected matters are incorporated in this report. Please accept our submission and oblige thereby.

Sincerely Yours

m~wPcÎ

1. f‚wgKvt	1

2. cUf‚wgt	1

3. b¨vh¨Zv cÖwZcv`bt	1

4. cÖK‡íi iæc‡iLvt	3

5. cÖK‡íi Ae¯’vbt	6

6. cÖK‡íi AeKvVv‡gvMZ m¤¢ve¨Zvt	7

7. cwi‡ekMZ cÖfve g~j¨vqbt	7

7.1 m¤¢ve¨ cÖwZK~j cÖfvet	7

7.2 cÖkgb e¨e¯’vt	7

7.3 cwi‡ek e¨e¯’vcbv cwiKíbvt	7

8. cwiPvjbv I iÿYv‡eÿYt	8

9. A_©‰bwZK g~j¨vqbt	8

10. ms‡e`bkxjZv we‡kølYt	8

11. Dcmsnvit	9

11.1 KvVv‡gvMZ iæc‡iLvt	9

11.2 wfwËi aiY we‡ePbvt	9

11.3 mvgvwRK Ges cybe©vm‡bi cÖfve we‡ePbvt	9

11.4 cwi‡ekMZ w`K we‡ePbvt	9

11.5 A_©‰bwZK b¨vqm½Zvt	9

12. gZvgZ I mycvwikt	9

cwiwkót	10-40

# 1. f‚wgKvt

evsjv‡`k RvZxq Rv`yNi evsjv‡`‡ki wkí, ms¯‹…wZ, BwZnvm I HwZn¨ msiÿY Ges me©mvaviY‡K Zv cÖ`k©‡bi Rb¨ `vwqZ¡cÖvß GKwU RvZxq cÖwZôvb| we‡klZt miKvwi D‡`¨v‡M wKsev Ab¨vb¨ M‡elYvi d‡j Avwe¯‹…Z cÖZœZvwË¡K wb`©kb Ges evsjv‡`‡ki m„wó-c~e© I m„wó-cieZ©x BwZnvm I HwZn¨mg~n msiÿY I cÖ`k©b Kiv G cÖwZôv‡bi Ab¨Zg ¸iæZ¡c~Y© KvR| G Kv‡R AeKvVv‡gmn Ab¨vb¨ myweavw` e„w×KiY GKwU Ae¨vnZ cÖwµqv| †m cÖwµqvi Ask wn‡m‡e A_©vr RvZxq Rv`yN‡ii we`¨gvb feb wb`k©bmg~n msiÿ‡Yi ¯’vb msKzjvb bv nIqvq bZzb feb wbg©vY Ges we`¨gvb fe‡bi Af¨šÍixY M¨vjvwi I wgjbvqZ‡bi cybwe©b¨vm Kiv GKvšÍfv‡e Riæwi n‡q c‡o‡Q| G Qvov †`k I RvwZi `c©Y wn‡m‡e evsjv‡`k RvZxq Rv`yN‡ii ewnivsM‡bi bv›`wbKZv I e„w× Kiv I cÖ‡qvRb n‡q c‡o‡Q|

# 2. cUf‚wgt

RvZxq Rv`yNi cÖKíwU 1975 mv‡ji 27 wW‡m¤^i Aby‡gvw`Z nq| 1983 mv‡ji 20 †m‡Þ¤^i RvZxq Rv`yNi Aa¨v‡`k Rvwi Kiv nq| 1983 mv‡ji 17 b‡f¤^i AvbyôvwbKfv‡e evsjv‡`k RvZxq Rv`yN‡ii D‡Øvab Kiv nq| W. Gbvgyj nK evsjv‡`k RvZxq Rv`yN‡ii cÖ_g gnvcwiPvjK wn‡m‡e wbhy³ †nvb| evsjv‡`k RvZxq Rv`yN‡ii cÖavb febwU 4_© Zjv wewkó hvi Zjvi †gvU †ÿÎdj 20.2116 eM©dzU| 1913 mv‡j GKwU Kÿ †_‡K ïiæ Kiv msMÖnkvjvwU AvR `wÿb Gwkqvi e„nËg Rv`yN‡i cwiYZ n‡q‡Q| GB PviZjv wewkó AeKvVv‡gv‡Z Awdmmn 2wU AwWUwiqvg, 1wU A¯’vqx cÖ`k©bx nj, 15wU wb`k©b †mŠa I Ab¨vb¨ †÷vi, j¨ve‡iUwimn 45wU M¨vjvwi i‡q‡Q| M¨vjvwi¸‡jv‡Z cÖvq 5,000 wb`k©b `k©K‡`i Rb¨ cÖ`wk©Z n‡”Q| evwK wbk©b¸‡jv cÖ`k©‡bi RvqMvi ¯^íZvi Kvi‡b †÷v‡i msiÿY Ki‡Z n‡”Q| GQvov †÷vi¸‡jv A‡bK w`‡bi cyivZb nIqvq weiæc cwi‡e‡ki Kvi‡b wb`k©b ÿwZMÖ¯’ n‡”Q| M‡o cÖwZw`b wb‡¤œ cÖvq 3000 nvRvi `k©K Rv`yNi cwi`k©‡b Av‡m hv c~‡e©i Zzjbvq A‡bK ‡ewk| †KvbI †KvbI we‡kl w`‡b GB `k©K msL¨v 05 †_‡K 20 nvRv‡i DbœxZ nq| Rv`yN‡ii cÖPvi cÖPviYv e„w× cvIqvq w`b w`b `k©‡Ki msL¨v e„w× cv‡”Q| evsjv‡`k RvZxq Rv`yN‡i cÖvq 95,000 wb`k©b i‡q‡Q| Ach©vß M¨vjvwii Kvi‡b gnvg~j¨evb wb‡`k©b mg~n cÖ`k©b Kiv hv‡”Q bv| evsjv‡`‡ki ms¯‹…wZ, BwZnvm I HwZn¨ msiÿ‡Yi I cÖ`k©‡bi Rb¨ we`¨gvb fe‡bi Af¨šÍixb M¨vjvwi I wgjbvqZ‡bi m¤úªmviY Ges bZzb feb wbg©vY Kiv GKvšÍ Riæix n‡q c‡o‡Q|

# 3. b¨vh¨Zv cÖwZcv`bt

1983 mv‡j cÖwZwôZ Rv`yN‡ii eZ©gvb febwU ms¯‹vi ev AvaywbKvqb Kivi Rb¨ MZ cqwÎk eQ‡i †Kvbiæc mvgwMÖK Kvh©µg MªnY Kiv nqwb| wewfbœ mg‡q †h me mgm¨v †`Lv w`‡q‡Q Zv mvgwqKfv‡e mgvavb Kiv n‡q‡Q| d‡j Rv`yN‡ii ˆ`bw›`b `vßwiK KvR cwiPvjbvq weNœZvi m„wó n‡”Q| GQvov I Rv`yN‡i Rbej msL¨v c~‡e©i †P‡q A‡bK e„w× †c‡q‡Q, wKš‘ H Zzjbvq †Kvb bZzb Awdm/cÖkvmwbK feb wbg©vY Kiv nqwb| eZ©gv‡b evsjv‡`k RvZxq Rv`yN‡ii wbqš¿Yvaxb 07wU kvLv Rv`yNi Pvjy i‡q‡Q| GQvovI Av‡iv bZzb bZzb Rv`yNi cÖwZôvi j‡ÿ¨ fwel¨r cwiKíbv i‡q‡Q| Rv`yN‡ii Kg©-cwiwa c~‡e©i Zzjbvq eû¸Y e„w× †c‡q‡Q| Rv`yN‡ii cÖavb feb †_‡K Awdm, wb`k©b †÷vi, AwWUwiqvg¸‡jv cÖ¯ÍvweZ bZzb fe‡b ¯’vbvšÍi Kiv n‡j Rv`yN‡ii M¨vjvwii msL¨v e„w× cv‡e| G‡Z msiwÿZ wb`©kb¸‡jv cÖ`k©b Kiv m¤¢e n‡e| d‡j evsjv‡`k RvZxq Rv`yN‡ii BwZnvm I HwZn¨‡K Av‡iv e¨cK cwim‡i I `„ób›`bfv‡e cÖ`k©b Kivi my‡hvM ˆZwi n‡e Ges Rv`yN‡ii cÖkvmwbK Kv‡Ri MwZ I `ÿZv e„w× cv‡e|

gvbbxq cÖavbgš¿xi wb‡`©k ev¯Íevq‡bi j‡ÿ¨ ms¯‹…wZ welqK gš¿Yvjq KZ…©K cÖ¯ÍvweZ fe‡bi ¯’vcZ¨ bK&kv cÖYvq‡bi Rb¨ BÝwUwUDU Ae AvwK©‡U±, evsjv‡`k (IAB) Gi mv‡_ mg‡SvZvcÎ ¯^vÿi Kiv nq| mg‡SvZvc‡Îi Av‡jv‡K Db¥y³ cÖwZ‡hvwMZv Avnevb K‡i cÖvß bK&kvmg~n n‡Z Rywi †ev‡W©i gva¨‡g cÖ_g, wØZxq I Z…Zxq ¯’vb Aw`Kvix bK&kv wbe©vPb Kiv nq| AZtci cÖ_g wbe©vwPZ bK&kvwU gvbbxq cÖavbgš¿x‡K †`Lv‡bv nq| G wel‡q gvbbxq cÖavbgš¿xi wKQz ch©‡eÿY Abyhvqx cÖ‡qvRbxq cwigvR©b †k‡l ms¯‹…wZ welqK gš¿Yvjq KZ…©K P~ovšÍ bK&kv Aby‡gv`b n‡j MYc~Z© wefvM KZ…©K e¨q-cÖv°jb ˆZwi Kiv nq| wbg©vY Kv‡Ri e¨q-cÖv°jb I AvaywbK myweavw` AšÍf~©³ K‡i evsjv‡`k RvZxq Rv`yNi Ges MYMÖš’vMvi Awa`ßi ¯^-¯^ cÖwZôvb KZ…©K c„_K wWwcwc cÖ¯Íve ˆZwii wm×všÍ cÖ`vb Kiv nq|

evsjv‡`k RvZxq Rv`yNi, MYMÖš’vMvi Awa`ßi Ges RvZxq MÖš’‡K›`ª ms¯‹…wZ welqK gš¿Yvjqvaxb wZbwU cÖwZôvb Aby‡gvw`Z ¯’vcZ¨ bKkvi Av‡jv‡K wm×všÍK…Z `yÕwU cÖK‡íi GKwU‡Z _vK‡e MYMÖš’vMvi Awa`ßi I RvZxq MÖš’‡K›`ª Ges Ab¨wU‡Z _vK‡e RvZxq Rv`yNi feb wbg©v‡Yi ms¯’vb| P~ovšÍK…Z bKkv Abyhvqx B‡Zvg‡a¨ MYc~Z© Awa`ßi KZ…©K wbg©vY Kv‡Ri e¨q cÖv°jb Kiv n‡q‡Q|

# 4. cÖK‡íi iæc‡iLvt

# 5. cÖK‡íi Ae¯’vbt

cÖKíwU XvKv †Rjvi kvnevM _vbvi AšÍ©MZ kvnevM RvZxq Rv`yN‡ii mwbœK‡U Aew¯’Z| cÖKíwUi mwVK Ae¯’vb 23044.25` Dt Ges 90023.67` c~t|

Location of Establishment of Public Library complex at Dhaka project

d‡Uvt mywdqv Kvgvj RvZxq MYMÖš’vMv‡ii eZ©gvb Ae¯’v

# 6. cÖK‡íi AeKvVv‡gvMZ m¤¢ve¨Zvt

cÖKíwU 1:1.25:2.5 KswµU mn GKwU AbvevwmK, we‡kl †kÖYxi Aviwmwm (RCC) †d«g óªvKPv‡i wbwg©Z n‡e| cÖKíwU P‚ovšÍ ch©vq 2wU †eR‡g›Umn 11Zjv fe‡b cwiYZ n‡e| cÖKíwUi cÖhyw³MZ wbg©vY ˆewkó¨ wb¤œiæc:

| Building Type | : | Non-Residential |
| --- | --- | --- |
| Building Category | : | Special |
| Type of Structure | : | RCC Frame Structure with 1:1.25:2.5 Concrete (Stone Chips) |
| Foundation For | : | 11-Storey (including 2-Basement) |
| Foundation Type | : | Pile Foundation |
| Basis of Estimate | : | PWD Schedule of Rates and Market Price |
| To Be Constructed | : | 11-Storey (including 2-Basement) |
| Plinth Area | : | 604277.00 Sft / 56138.70 Sqm |

RvZxq Rv`yNi Ges MYMÖš’vMvi Awa`ßi mgwš^Z Kg‡cø‡·i cÖhyw³MZ Ges AeKvV‡gvMZ bKkv KvVv‡gvMZfv‡e wbivc` Ges cÖhyw³MZfv‡e myiwÿZ (cwiwkó-1 `ªóe¨)| cÖKíwU KZ©„c‡ÿi wbR¯^ Rwg‡Z ev¯ÍevwqZ n‡e hvi Kvi‡Y f‚wg AwaMÖnY mn Ab¨vb¨ Kg©Kv‡Ð †Kvb mgm¨v n‡e bv| eZ©gv‡b D³ cÖKí GjvKvq Av‡iv K‡qKwU †gMv wewìs cÖKí i‡q‡Q| hvi Kvi‡Y GB bZzb febwU AÎ AÂ‡j GKwU wbivc` KvVv‡gv wn‡m‡e cwijwÿZ n‡e (cwiwkó-1 `ªóe¨)|

# 7. cwi‡ekMZ cÖfve g~j¨vqbt

## 7.1 m¤¢ve¨ cÖwZK~j cÖfvet

cÖKí wbg©v‡Yi mgq cÖavbZ evqy gvb †fŠZ cwi‡ekMZ †bwZevPK cÖfvemg~‡ni g‡a¨ Dcw¯’Z n‡Z cv‡i| wbg©vY cieZ©x Kvh©µ‡gi mgq evqy gv‡bi Dci †bwZevPK cÖfve¸wj hvbevn‡bi wb®‹vkb wbM©gbKvix `~wlZ c`v_© †_‡K D™¢‚Z n‡Z cv‡i| djkÖæwZ‡Z evq~ ¯^í AvKv‡i `~wlZ n‡Z cv‡i| wbg©vY Kv‡Ri mgq kã ¯Í‡ii Dci wKQzUv cÖfve co‡Z cv‡i| MvQcvjv ‡K‡U †djvi Kvi‡Y ˆRweK cwi‡e‡ki DciI wKQzUv cÖfve co‡Z cv‡i|

## 7.2 cÖkgb e¨e¯’vt

ï¯‹ ‡gŠmy‡g Kv‡Ri cwiwa Kgv‡Z n‡e| a~wjKYvi SzuwK Kgv‡Z ch©vß cvwb wQUv‡Z n‡e Ges kã `~lY Kgv‡Z h_vm¤¢e Kg hš¿cvwZ e¨envi Ki‡Z n‡e| mvBU cwi`k©b, wbg©vY K¨v‡¤úi mvgwMÖK Ae¯’v, f‚Dcwi¯’ cvwbi gvb, cwi‡ek Awa`ßi KZ©„K cÖ¯ÍvweZ c×wZ Abymv‡i BU, weUzwgb I wm‡g›U myweav Z`viwK, kã I K¤úb hvPvB Ges ¯^v¯’¨ I wbivcËv welqvw` h_vh_fv‡e ch©‡eÿY Ki‡Z n‡e|

## 7.3 cwi‡ek e¨e¯’vcbv cwiKíbvt

cÖKí wewbg©vY Ges cwiPvjbv ch©v‡q †KvbiKg weiæc cÖfve Gov‡Z cwi‡ek e¨e¯’vcbv cwiKíbv MÖnY Kiv nq hv cÖK‡íi cwi‡ekMZ weavb Ges h_vh_ e¨e¯’vcbv wbwðZ K‡i|

- AwaKvsk †ÿ‡ÎB m¤¢ve¨ cÖfve¸wj ¯^í-‡gqvw` Ges †MŠY cÖK…wZi| cÖ¯ÍvweZ cÖkgb c`‡ÿc MÖnY Ges cwi‡ek e¨e¯’vcbv cwiKíbvi mwVK ev¯Íevq‡bi gva¨‡g cÖZ¨vwkZ cÖwZK‚j cÖfve¸wj e¨vcKfv‡e wbqš¿Y, n«vm ev `~wif‚Z Kivi e¨e¯’v MÖnY Ki‡Z n‡e|

- cwi‡ekMZ myweavi w`K †_‡K cÖKíwUi cÖ¯ÍvweZ Ae¯’vb MÖnY‡hvM¨|

# 8. cwiPvjbv I iÿYv‡eÿYt

cÖK‡íi `xN© mg‡qi ¯’vwqZ¡ Ges cwi‡levw` wbwðZKi‡Yi j‡ÿ¨ g~j cÖK‡íi wewfbœ Dcv`vb, cwi‡lev Ges cÖKí KvVv‡gv cwiPvjbv Ges iÿYv‡eÿY GKwU ¸iæZ¡c~Y© Kvh©µg wn‡m‡e we‡ewPZ n‡e| D³ Kvh©µ‡gi g‡a¨ mvßvwnK ev gvwmK wfwË‡Z iæwUb gvwdK cwi`k©b, `yÕeQi ci mvaviY cwi`k©b Ges cÖwZ cvuP eQi AšÍi AšÍi g~L¨ Z`viwK AšÍf‚©³ _vK‡e|

# 9. A_©‰bwZK g~j¨vqbt

GB wfwË cÖK‡íi mvwe©K e¨q n‡e 45123.97 jÿ UvKv gvÎ| cÖKíwUi †gvU e¨q 14wU †mM‡g‡›U ev¯ÍevwqZ n‡e| †mM‡g›U¸‡jv wb¤œiæc:

| Abstract of Cost |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl No. | Description of Items | Unit | Area (Sqm) | Estimated Cost in Taka |
| 01 | Construction of Library Building | Sqm | 66571.72 | Tk 3409210075.94 |
| 02 | Residential Building | Sqm | 1687.21 | Tk 69401665.67 |
| 03 | Under Ground Water Reservoir | Gal | 100000 | Tk 7700000.00 |
| 04 | Sinking of 6-inch deep Tube Well | Job | 1.00 | Tk 9302042.06 |
| 05 | External Electrification | Job | 27.00 | Tk 66930000.00 |
| 06 | Steel Structure Building | Sqm | 5273.13 | Tk 175956000.00 |
| 07 | Approach Road | Sqm | 929.02 | Tk 2554812.34 |
| 08 | Construction of Compound Drain | Rm | 273.59 | Tk 1335409.47 |
| 09 | Construction of Boundary Wall | Rm | 502.90 | Tk 14013651.03 |
| 10 | Construction of Guard Shed | Job | 1.00 | Tk 500000.00 |
| 11 | Supplying of Furniture | Nos | 5499.00 | Tk 147479630.00 |
| 12 | Soil Investigation | Job | 1.00 | Tk 2500000.00 |
| 13 | Testing of Materials | Job | 1.00 | Tk 1000000.00 |
| 14 | Arboriculture/Land Scaping | Job | 1.00 | Tk 5000000.00 |
| Grand Total |  |  |  | Tk 4513297272.53 |
| In Words: Forty Five Thousand One Hundred Thirty Two Point Nine Seven Lac only |  |  |  |  |

cÖK‡íi A_©‰bwZK g~j¨vq‡bi wm×v‡šÍ †cŠQuv‡Z jvf-ÿwZi Zzjbv Ges †gvU eZ©gvb g~j¨, jvf-ÿwZ AbycvZ, I Avf¨šÍixY †di‡Zi nvi Lyu‡R †ei Kiv n‡q‡Q| mKj dvBj mshy³ Kiv nj (cwiwkó-2 `ªóe¨)|

# 10. ms‡e`bkxjZv we‡kølYt

cÖK‡íi jvf-ÿwZ cÖv°jb I Awf‡ÿ‡ci Dci wbf©i K‡i| ev¯Í‡e GwU cÖK…Z e¨q Ges Dcjf¨ myweavi mv‡_ cwieZ©xZ n‡Z cv‡i| cÖK‡íi †hŠw³KZv hvPvB‡qi j‡ÿ¨ cÖ‡qvRbc~e©K cÖwZwU weKí cwiw¯’wZ we‡ePbvq wb‡q ms‡e`bkxjZv we‡kølY Kiv n‡q‡Q Ges ms‡e`bkxjZv we‡kølY mv‡c‡ÿ cÖKíwU MÖnY‡hvM¨ e‡j we‡ewPZ n‡q‡Q|

# 11. Dcmsnvit

## 11.1 KvVv‡gvMZ iæc‡iLvt

KvVv‡gvMZ w`K †_‡K we‡ePbv Ki‡j †`Lv hvq GB †hŠ_ febwU wbivc` I cÖ‡qvRbxq gvb`Ð Abymv‡i wbwg©Z n‡e e‡j we‡ewPZ (cwiwkó-1 `ªóe¨)|

## 11.2 wfwËi aiY we‡ePbvt

GB fe‡bi wfwË& KvVv‡gvMZ Kvh©µg Ges wewfbœ bKkvMZ w`K m¤úbœ Ki‡Z ch©vß aviY ÿgZv Ges Ab¨vb¨ myweavw` wb‡Z h‡_ó mÿg| bKkv Abymv‡i fe‡bi cÖKí Kvh©µg Av‡iv AwaKZi gvÎvq cÖ‡KŠkj Kg©KvÐ Pvwj‡q hvIqvi Rb¨ h‡_ó kw³kvjx| fe‡bi wfZ‡ii bKkv h‡_ô hy‡Mvc‡hvMx Ges AvšÍR©vwZK gv‡bi hv `k©bv_©x, wkÿv_©x Ges Kg©KZ©v‡`i Rb¨ MÖnY‡hvM¨ I Avivg`vqK (cwiwkó-3 `ªóe¨)|

## 11.3 mvgvwRK Ges cybe©vm‡bi cÖfve we‡ePbvt

eZ©gvb Ae¯’v Ges AÎ wefv‡Mi Ab¨vb¨ Kg©KZ©v‡`i fvl¨ we‡ePbvq GLv‡b mvgvwRK Ges cybe©vmbg~jK †Kvb cÖfve we`¨gvb †bB| cÖKíwU AÎ wefv‡Mi wbR¯^ RvqMvq Aew¯’Z nIqvq Zv ev¯Íevq‡bi Rb¨ †Kvb cybe©vm‡bi cÖ‡qvRbxqZv †bB|

## 11.4 cwi‡ekMZ w`K we‡ePbvt

m¤¢ve¨ cwi‡ekMZ cÖfve, cÖ¯ÍvweZ mywbw`©ó cÖkgb I ch©‡eÿYg~jK c`‡ÿc Ges D™¢‚Z myweavw`i Dci mgv‡jvPbvg~jK ch©v‡jvPbv Ki‡j ‡`Lv hvq †h cÖ¯ÍvweZ ¯’v‡b cÖKíwU ev¯ÍevwqZ n‡j Zv cvk^©eZ©x cwi‡e‡ki ¸YMZgvb Ges we`¨gvb m¤ú‡`i Dci †Kvb weiæc cÖfve †dj‡e bv|

## 11.5 A_©‰bwZK b¨vqm½Zvt

cÖ¯ÍvweZ g~j¨vwqZ mg‡q wewfbœ A_©‰bwZK gvb`‡Ð Kiv A_©‡bwZK we‡kølY ‡_‡K Bnv cÖwZqgvb nq ‡h, cÖKíwU A_©‡bwZKfv‡e †UKmB Ges wewb‡qvM AZ¨šÍ b¨qm½Z|

# 12. gZvgZ I mycvwikt

| K. | evsjv‡`k RvZxq Rv`yN‡ii ms¯‹vi, cybwe©b¨vm I m¤úªmvi‡Yi gva¨‡g †`‡ki BwZnvm I HwZ‡n¨i myôz msiÿY cÖ`k©‡bi wbwgË cÖKí cÖYqb Kiv cÖ‡qvRb¦ cÖKí ev¯Íevq‡bi gva¨‡g GKw`‡K †hgb †`‡ki BwZnvm HwZn¨-mswkøó g~j¨evb wb`k©bmg~‡ni h_vh_ myiÿv wbwðZ n‡e, Aciw`‡K me© mvaviY‡K Zv cÖ`k©‡bi gva¨‡g †`k-we‡`‡ki `k©bv_©xMY evsjv‡`‡ki ms¯‹…wZ, HwZn¨ I BwZnvm m¤ú‡K© e¨vcKfv‡e Rvbvi my‡hvM cv‡e¦ |
| --- | --- |
| L. | MYMÖš’vMvi Awa`ß‡ii m`i `ß‡ii eûZj feb wbg©vY cÖKí MÖn‡Yi gva¨‡g †`ke¨vcx Dc‡Rjv ch©vq we¯Í…Z miKvwi I †emiKvwi MYMÖš’vMvimg~‡ni myôz cwiPvjbv, Z`viwK, Dbœqb Ges mvs¯‹…wZK m¤úªmviYg~jK Kvh©µg MÖnYmn AbjvBb MÖš’vMvi †mev Kvh©µg ev¯Íevq‡bi gva¨‡g wWwRUvj evsjv‡`k MV‡b hyMvšÍKvix c`‡ÿc MÖnY m¤¢e n‡e Ges †bkvgy³, Rw½ev`gy³ I mš¿vmgy³ evsjv‡`k MV‡b MYMÖš’vMvi Awa`ßi ¸iæZ¡c~Y© f~wgKv cvj‡b mÿg n‡e¦ |
| M. | cÖ¯ÍvweZ cÖKí `yÕwU MÖnY I ev¯Íevq‡bi gva¨‡g evsjv‡`k RvZxq Rv`yNi Ges MYMÖš’vMvi Awa`ßi I RvZxq MÖš’‡K›`ª G wZbwU cÖwZôvb GKB ms¯‹…wZ ej‡qi g‡a¨ ms¯’vwcZ n‡q †`‡ki mvgwMÖK Dbœq‡b e¨vcKZi f~wgKv cvj‡b mÿg n‡e e‡j g‡b Kwi¦ |

# cwiwkót

cwiwkó-1

cwiwkó-2

cwiwkó-3